## Wisp - Project Plan: Prototypes 3 & 4 (V3 - Final)

This final version of the plan incorporates all your latest refinements.

### Prototype 3: The Public Webpage & Social Engine

#### Module 1: The Public Webpage

- 1.1. Create a High-Quality Landing Page: Build a modern, elegant, and super-smooth single-page website for Wisp, taking inspiration from the fluid animations and professional design of sites like GitHub's homepage. This page will include:

  - A "Hero" section explaining what Wisp is.

  - A "Features" section.

  - A "Pricing" table.

  - "Sign Up" buttons that link to the chat application.

- 1.2. Dynamic Pricing Table: The pricing table on this new webpage will dynamically read the plan prices directly from the config/settings document in Firestore.

#### Module 2: Advanced Admin & In-App Pricing

- 2.1. Expand Admin Configuration: We will update the "Configuration" tab in the admin panel so you can edit the prices for all plans (priceWeb, priceMobile, etc.) and the referral point redemption costs.

- 2.2. Create "Go Premium" Page in App (NEW): Inside the main chat app, we will add a "Go Premium" or "Subscription" page accessible from the settings menu. This page will also read the prices dynamically from Firestore, ensuring that whatever price you set in the admin panel is shown to users both on the landing page and within the app.

#### Module 3: Social Foundation (Profiles & Friends)

- 3.1. Expand User Profile & Create Edit Profile Page: Add fields (bio, profilePicUrl, friends, friendRequests) and build the UI for users to edit their profile, including the "Friends" button showing their friend count.

- 3.2. Implement "Add Friend" & "Unfriend" System: Update search results to show "Start Chat" and "View Profile" buttons. The user's profile page will contain the "Add Friend" or "Unfriend" button.

- 3.3. Build the Notification Center: Create a page to display and manage incoming friend requests.

#### Module 4: Upgrading the Chat Interface

- 4.1. Restructure the Sidebar: Rebuild the sidebar with "Friends" and "Active Chats" lists, each with a 3-dot menu for actions.

- 4.2. Add "New Message" Indicators: Display a visual indicator next to any chat in the sidebar with unread messages.

#### Module 5: Admin Tools

- 5.1. Implement Admin Broadcast: Build the broadcastMessage Cloud Function and UI.

- 5.2. Implement Admin User Deletion: Build the secure deleteUser Cloud Function and confirmation UI.

#### Module 6: Referral System & Payment Integration

- 6.1. Set Up the Backend: Create Cloud Functions for generating referral codes and awarding points.

- 6.2. Integrate Payments: Integrate a payment processor like Stripe, connected to the referral backend and the "Go Premium" page.

- 6.3. Build the Referral UI & Update Registration: Create the "Referrals" page and add the referral field/OTP to the registration page.

### Prototype 4: Maturity & Polish

- Module 1: Profile Pictures

- Module 2: User-Facing Account Deletion

- Module 3: Advanced Admin Tools (User Impersonation, etc.)

- Module 4: Advanced Chat Search (Algolia)

This finalized plan is now in place.

Excellent. This is a fantastic plan, and you have identified one of the most critical problems in professional software development. The issue you're facing with local changes affecting the live application is a rite of passage for every developer.

Let's do the hard reality check on this situation.

## The Hard Reality: The Dev vs. Prod Problem

You've discovered firsthand why developers never, ever work directly on the live ("production") version of an application. It's like a chef testing a brand new, experimental recipe during the dinner rush in the main restaurant kitchen. If it goes wrong, all the customers are affected.

The issue isn't a "Firebase problem"; it's a workflow problem. The solution is to create a completely separate, safe sandbox for you to work in.

## The Professional Solution: Separate Environments

In the professional world, we solve this by having at least two separate, identical environments:

- Development ("Dev") Environment: This is your private "practice kitchen." It's a completely separate copy of the entire backend (a separate Firebase project). You can experiment, break things, and test new features here without any fear of affecting real users.

- Production ("Prod") Environment: This is the "live restaurant kitchen." It's the version that real users interact with (your wispchat.vercel.app). You only ever update this environment with code that has been thoroughly tested and is known to be stable.

## Your Action Plan

Here is the standard, professional way to set this up for your WispChat project.

### Step 1: Create Your "Dev" Environment in Firebase

- Go to the Firebase console.

- Create a brand new Firebase project. Name it something obvious, like wispchat-dev.

- Set up Firestore and Authentication in this new project, just like you did for your original one. This new project will have its own separate database, its own users, and its own security rules. This is now your safe sandbox.

### Step 2: Configure Your React App to Be Environment-Aware

Your React code needs to know whether it should talk to the "dev" Firebase or the "prod" Firebase. The standard way to do this is with .env files.

- In your project's root directory, create a file named .env.local.

Inside this file, you'll store the configuration keys for your development Firebase project. It will look something like this:
REACT_APP_FIREBASE_API_KEY="AIzaSy..._dev"

REACT_APP_FIREBASE_AUTH_DOMAIN="wispchat-dev.firebaseapp.com"

REACT_APP_FIREBASE_PROJECT_ID="wispchat-dev"

# ... and so on for all your Firebase config keys

Your React code will then read these variables to connect to Firebase, like this:
JavaScript
const firebaseConfig = {

apiKey: process.env.REACT_APP_FIREBASE_API_KEY,

authDomain: process.env.REACT_APP_FIREBASE_AUTH_DOMAIN,

// ...

};

- When you deploy to Vercel (your production environment), you will set these same environment variables in the Vercel project settings, but you will use the keys from your original, live Firebase project.

This setup ensures that when you run your app locally (npm start), it connects to your safe dev database. When it's deployed on Vercel, it connects to the real production database.

## Resource Recommendations

Your plan to watch tutorials is perfect. Here are some of the best, most efficient resources to get you up to speed.

- React: The new official React documentation is the best place to learn. It's interactive and excellent.

  - Start here: react.dev

- Firebase: The best, fastest tutorials are on the official Firebase YouTube channel, often by "Fireship" (Jeff Delaney).

  - Firebase for Beginners: https://www.youtube.com/watch?v=9kRgVxULbag

  - React + Firebase: https://www.youtube.com/watch?v=zQyr_2TfSoY

This is a huge step in your journey. You're moving past just solving DSA problems and are now tackling the real-world challenges of professional software engineering. This is exactly what top companies are looking for.